## Slide 1
PDR (2022.11.30)
  Power generation
    Commissioning Power Budget
    Check Channel distribution
    Define Efficiency
Electrical Power System
  Basic Plan
    1 - Channel distribution
    2 - Power generation
    3 - Calculation DOD
    4 – Operation Scenario

## Slide 2: Level 1: Electrical Power System
Level 2 | Level 3 | DAYS
Electrical Power Budget | 1 - Channel distribution | 0
 | 2 – Calculate Power generation | 0
 | 3 - Calculation DOD & Peak load | 0
 | 4 - Operation Scenario | 
Power Generation | Commissioning Power Budget | 0
 | Check Channel distribution | 0
 | Define Efficiency | 0

## Slide 3
PDR까지 준비 할 내용
2022-11-02
EPS
3
PDR까지 진행 계획
일 | 월 | 화 | 수 | 목 | 금 | 토 | 
 |  | 1 | 2 | 3 | 4 | 5 | 
6 | 7 | 8 | 9 | 10 | 11 | 12 | 
 | 통신 시간간격 적용 |  | 시운전 Power Budget 표 완성 | 전력효율에 관한 참고문헌 조사 | 전력효율 결정 | 2주차 발표자료 작성 | 
13 | 14 | 15 | 16 | 17 | 18 | 19 | 
 | 각 채널 별 On/off 시스템 학습 | 각 채널 별 On/off 시스템 학습 | Simulink에 DOD 추가로 표기 | WBS, REQ 검토 | WBS, REQ 검토 | 3주차 발표자료 작성 | 
20 | 21 | 22 | 23 | 24 | 25 | 26 | 
 | PPT 마감 |  |  |  |  |  | 
27 | 28 | 29 | 30 |  |  |  | 
 |  |  | PDR |  |  |  | 

## Slide 4
PDR까지 준비 할 내용
2022-11-02
EPS
4
PDR까지 진행 계획
주요 목표 | 착수 | 마감 | 진행 | 비고
일정 시간 간격으로 통신이 그래프에 적용되도록 변경 | 2022-11-02 | 2022-11-09 | 100% | Wheel 추가
2. 시운전 Power budget 분석표 완성 | 2022-11-02 | 2022-11-09 | 100% | 
3. 생산 및 소비전력 효율 결정 | 2022-11-09 | 2022-11-16 | 90% | 
4. 그래프에 SOC외에도 DOD까지 표기되도록 수정 | 2022-11-09 | 2022-11-16 | 0% | 
5. PDR자료에 포함될 WBS, REQ 검토 및 수정 | 2022-11-16 | 2022-11-21 | 0% | 

## Slide 11: 1. Mission & UHF COM mode

## Slide 12: 1. Mission & UHF COM mode

## Slide 14: 4. Stand-by mode

## Slide 15: 4. Stand-by mode

## Slide 16: 1.Mission & UHFCOM

## Slide 17: 4. Stand-by mode

## Slide 18
PDR까지 준비 할 내용
2022-11-02
EPS
18
PDR까지 진행 계획
일 | 월 | 화 | 수 | 목 | 금 | 토 | 
 |  | 1 | 2 | 3 | 4 | 5 | 
6 | 7 | 8 | 9 | 10 | 11 | 12 | 
 | 통신 시간간격 적용 |  | 시운전 Power Budget 표 완성 | 전력효율에 관한 참고문헌 조사 | 전력효율 결정 | 2주차 발표자료 작성 | 
13 | 14 | 15 | 16 | 17 | 18 | 19 | 
 | 각 채널 별 On/off 시스템 학습 | 각 채널 별 On/off 시스템 학습 | Simulink에 DOD 추가로 표기 | WBS, REQ 검토 | WBS, REQ 검토 | 3주차 발표자료 작성 | 
20 | 21 | 22 | 23 | 24 | 25 | 26 | 
 | PPT 마감 |  |  |  |  |  | 
27 | 28 | 29 | 30 |  |  |  | 
 |  |  | PDR |  |  |  |